BLACKSEED LABS  / CREATIVEWOLF AGENCY /  TORR AI

CrimeAI

Production Roadmap

From Mission Control specialist agent to consumer-grade public-safety product. A complete plan covering what is built, what is needed, what it costs, and what to ship first.

| DOCUMENT | CrimeAI Production Roadmap, v1.0 |
| --- | --- |
| OWNER | Billy Torres / BlackSeed Labs / Torr AI |
| AUTHOR | TORR AI Engineering |
| STATUS | Draft for Partner Review |
| LAST UPDATED | April 26, 2026 |
| CONFIDENTIALITY | Confidential, for partner review only |

Contents

# How to Read This Document

This roadmap covers a complete plan to take CrimeAI from an internal Mission Control specialist agent to a consumer-grade public-safety product, plus a separate B2B law enforcement revenue tier. It is organized so different partner audiences can read what is relevant to them.

Partners evaluating the consumer launch should focus on Sections 1 through 7 (with Section 5b for the Florida, Texas, and California rollout plan), Sections 9 through 15, and Appendices A through C.

Partners evaluating the B2B law enforcement revenue path should jump to Section 8 and Appendix D, with Section 10 for the compliance landscape.

Engineering and technical partners will get the most value from Section 5 (real-time data pipeline), Section 6 (Citizen-style aggregation methodology), Section 7 (vision and chain-of-custody), and Section 11 (production architecture).

WHAT THIS DOCUMENT IS A complete production roadmap covering what is built today, what is needed to ship a consumer beta, what the real-time data pipeline looks like, where the legal and compliance lines are, and how the B2B law enforcement tier sits as a separate product line. It is intended as a working partner-review document, not a marketing pitch.

# 1. Executive Summary

CrimeAI is the public-safety intelligence specialist inside the TORR AI ecosystem. Internally he is operationally live: a local Qwen2.5:7b model (torr-crimeai) with a custom system prompt, plugged into the Mission Control UI, with a chat endpoint, voice support, and an automated dataset-feed pipeline.

Turning him into a consumer product requires four pillars:

- A consumer-facing surface (web app or PWA, separate from operator Mission Control).

- A multi-source real-time data pipeline (open data + scanner audio + community feeds + commercial APIs).

- A vision pipeline for image and video analysis under strict civil-liberties guardrails.

- A legal foundation (ToS, privacy policy, BIPA-aware biometric handling, civil-liberties guardrails, insurance).

BOTTOM LINE A bare-minimum consumer beta is achievable in roughly two working weeks of engineering plus a lawyer review. The full real-time + vision platform is a 3-month build. The B2B law enforcement tier is a separate product line with higher LTV and is described in Section 8 and Appendix D.

# 2. Current State, What Is Built

CrimeAI is internally complete. The gap is everything that turns an internal specialist into a consumer product.

| Capability | Status | Notes |
| --- | --- | --- |
| Live local LLM | Live | torr-crimeai:latest (4.7 GB), Qwen2.5:7b base + CrimeAI system prompt |
| Chat endpoint | Live | POST /api/agents/crimeai/chat |
| Identity and behavior | Live | Sober, civic-minded, lawful-data-only, with hard refusals on profiling and unlawful surveillance |
| Seed knowledge base | Live | 60 hand-crafted Q&A pairs |
| HuggingFace data pipeline | Live | Mr. HuggingFace auto-feeds public-safety datasets every 7 days |
| Bus integration | Live | Communicates with TORR and other agents |
| Training pipeline (LoRA) | Live | MLX 4-bit on Mac, PEFT on CUDA when migrated |
| TORR auto-routing for safety queries | Live | Master orchestrator delegates correctly |
| Self-learning corpus | Live | Every chat turn, tool call, and voice clip captured for future training |
| Mission Control UI agent drawer | Live | Operators can chat with CrimeAI via the dashboard |
| Operator-mode facial recognition | Live | On-prem biometric service (Python FastAPI, port 8001), consent-gated, see Section 8 |
| Voice chat (TTS + STT via ElevenLabs) | Partial | Available for /torr master; consumer wrapper not yet built |
| Office canvas avatar | Live | Sits in crime-intel room with sober slate-gray avatar |

# 3. Product Vision

A subscriber on her phone:

- Signs up, types her home address.

- Asks: “Is my neighborhood safe at night?” and gets a grounded answer with real numbers from the last 30 days, comparison to city average, and time-of-day patterns.

- Uploads a photo from her doorbell camera and asks “Does this look suspicious?” and gets a careful, civil-liberties-aware analysis with EXIF and chain-of-custody preserved (see Section 7).

- Subscribes to alerts within a 1-mile radius for violent and property crime, fed by the multi-source real-time pipeline (see Section 5).

- Receives a push notification when a relevant new incident is reported.

- Hits a “walk-with-me” button when leaving the gym at night, so her partner sees her live location until she is home.

- In an emergency, taps “I’m not safe.” Context plus GPS goes to her trusted contacts, with an explicit reminder to call 911 herself for true emergencies.

## 3.1 What CrimeAI Does NOT Do (consumer mode)

Trust is a design decision. The consumer product explicitly does not include:

- Identifying strangers from a photo or scanning faces of people the user does not personally know.

- Predictive policing claims (“X person will commit a crime”).

- Race or ethnicity-based predictions or profiling.

- Covert surveillance of any kind.

- Aggregating public-records dossiers on third parties without their consent.

WHY THIS MATTERS Every product in this space that has crossed those lines has been sued, banned, or both (see Section 8). Treating these limits as features, not constraints, is the moat that makes CrimeAI defensible. A separate B2B law enforcement tier with contractual safeguards is described in Appendix D.

PLATFORM NAMING CrimeAI is the brain behind every interaction. The platform behind it is PSCC (Public Safety Crime Center).

# 4. Phase 1, Minimum Viable Consumer Product

Timeline: 1–2 weeks. Goal: A user with a phone can sign up, ask CrimeAI about their address, and get a real, location-grounded answer.

## 4.1 Consumer-facing Surface

Mission Control is the operator UI. Consumers need a separate, simpler app.

| Option | Effort | Notes |
| --- | --- | --- |
| A. crimeai.yourdomain.com Next.js app | 3–5 days | Same stack as Mission Control, branded for consumers. Recommended starter. |
| B. PWA (installable web app) | Same effort | Works on phones without app-store review. |
| C. Native iOS / Android | +4–8 weeks each | Skip until product-market fit. |

## 4.2 User Accounts and Authentication

There is no user system today. Consumer launch requires:

- Email / password, magic link, or social login.

- Per-user conversation history.

- User profile (name, address, trusted contacts).

Recommended providers: Clerk, Supabase Auth, or Auth.js. Estimated effort: 2 days.

## 4.3 Address-to-Location Resolution

Convert a user-typed address to lat / lon plus neighborhood, city, zip, and state.

Provider options: Mapbox ($0.50 per 1,000), Google Maps, or free Nominatim (OpenStreetMap). Estimated effort: 1 day.

## 4.4 Phase-1 Data Foundation

Phase 1 ships with the open-data baseline. The full real-time pipeline (scanner audio + community feeds + commercial APIs) is Section 5 and is added in Phase 2.

THE KEYSTONE DECISION Without real data, CrimeAI is a chatbot reading his system prompt. With data, he is a useful product. Phase 1 uses free open-data only; Phase 2 layers on the real-time sources.

Phase 1 starter combination:

- Free FBI Crime Data Explorer API (US-wide, agency-aggregated).

- 5–7 Wave-1 city portals (Tampa + Jacksonville + Miami-Dade in FL; Houston + Dallas + Austin + San Antonio in TX). See Section 5b for the per-state launch matrix.

Engineering effort: 3–5 days to build per-source adapters into a normalized schema.

## 4.5 Backend Services and Routes

| Service / Route | Purpose |
| --- | --- |
| crime-data-ingestor (PM2 cron) | Polls free APIs hourly, writes to Postgres + PostGIS. |
| POST /api/crimeai/lookup | { address } returns location plus recent incidents within radius and a summary. |
| POST /api/crimeai/ask | { address, question } passes location and recent data as context to CrimeAI, which then answers. |
| Postgres + PostGIS | Replaces SQLite for crime and geo data. SQLite stays for app state. |

## 4.6 Location-Aware Chat

Currently CrimeAI answers from his system prompt only. For useful consumer answers, every chat from a logged-in user should:

- Look up the user’s address and resolve to lat / lon.

- Query the crime database: incidents in a 1-mile radius over the last 30 days, top categories, time patterns.

- Inject as context: “User location: 42.36, -71.06 (Boston / Roxbury). Recent incidents: 12 thefts, 3 assaults, 2 vehicle break-ins in the last 30 days. Time pattern: 80% between 10pm and 3am.”

- CrimeAI replies grounded in real numbers.

THE DEFINING LINE This is the line between general chatbot and useful product. Estimated effort: 2 days.

# 5. Real-Time Data Pipeline (Phase 2)

Phase 1 gets us location-aware answers from open data. Phase 2 turns CrimeAI into a real-time product by layering five additional source classes on top of the open-data baseline.

## 5.1 Source Inventory

Each source has different access mechanics, latency, legal posture, and reliability. The pipeline is designed so that any one source going dark does not break the product.

| Source Class | Latency | Access Path | Cost | Risk |
| --- | --- | --- | --- | --- |
| Open data portals | Hours–days | Public REST APIs (Phase 1) | Free | Low |
| Police scanner audio | Real-time | Broadcastify streams + STT | Subscription + dev work | Medium |
| LiveUAMap | Minutes | Public site + scrape / RSS | Free / TBD | Medium |
| SpotCrime | Hours | Commercial API (request) | Negotiated | Low |
| CrimeMapping (Motorola) | Hours–days | Public web + Socrata legacy | Free where available | Medium |
| Neighbors by Ring | Real-time | Verified public-safety agency portal (LEA only) | Free for LEA | High |
| Nextdoor | Real-time | Developer API (Search / Public Agency Feed) | Free with approval | Low |

## 5.2 Police Public Radio (Scanner Audio)

Public-safety scanner audio is the single highest-value real-time source. Citizen built a $400M+ valuation on it. The path is changing fast and the doc reflects that reality.

### 5.2.1 The encryption problem

As of 2025–2026, more than 50 US cities have fully encrypted police radio (NYC spent $390M on encryption alone). This includes Chicago, Denver, Minneapolis, San Jose, and most of Santa Clara County. Major California cities are under a 2020 state directive that pushes toward full or hybrid encryption. Some agencies preserve unencrypted dispatch channels (Seattle, Palo Alto, San Francisco for dispatcher audio) or post delayed feeds (Boston – 5 min, Baltimore / Chicago – 30 min).

STRATEGIC IMPLICATION Treat scanner audio as a high-value but DECLINING source. Architect the pipeline so coverage is per-jurisdiction, not assumed. Communicate honestly to users which cities have live coverage and which are encrypted-out.

### 5.2.2 Access path

Two practical routes:

- Broadcastify Audio Catalog API: the dominant aggregator. Note: as of the latest public statement, Broadcastify is NOT issuing API licenses to mobile device developers. Web/server licensing is reportedly still possible but requires application and approval. This is a relationship-driven access path, not a self-serve API key.

- Direct streams from agencies that publish them: some PDs publish raw streams (SF, Palo Alto, dispatch-only Seattle). Lower coverage but no licensing dependency.

### 5.2.3 Steps to obtain scanner audio access

- Submit a Broadcastify Audio Catalog API license application via support@broadcastify.com. Disclose use case (consumer safety platform) and expected concurrency.

- If approved, integrate via documented v1.3 catalog API. If denied, fall back to direct agency streams + scraped public listings.

- In parallel, identify the top 25 unencrypted-or-hybrid US metros and verify each has at least one viable feed (dispatch, fire, EMS, or delayed).

- Build a per-jurisdiction “coverage matrix” so the consumer UI can be honest: green = live, amber = delayed, red = encrypted-out.

- For each live feed, run audio through a real-time STT pipeline (see 5.2.4).

- Pipe transcribed events into the same normalized incident schema used by the open-data ingestor. CrimeAI does not care where an incident came from at query time.

### 5.2.4 STT and incident extraction

Scanner audio is noisy, low-bitrate, and full of jargon. The pipeline:

- Audio chunks (5–10 seconds) per feed are streamed to a Whisper-based STT service (faster-whisper or whisper.cpp on the AI box).

- Transcripts go through a CrimeAI sub-prompt that extracts: incident type, location (intersection / address), time, severity, and confidence.

- Low-confidence transcripts are dropped or queued for human review (see Section 6 on Citizen-style aggregation).

- High-confidence events are written to the incident DB with a `source = scanner` flag and the original audio clip URL kept for audit.

Engineering effort: 5–7 days for a single-feed prototype, +1 day per additional feed once the framework is in place.

## 5.3 LiveUAMap (usa.liveuamap.com)

LiveUAMap is a geopolitical incident-mapping service originally built for war zones, expanded to US news incidents. It aggregates verified news, public statements, and social media into geo-pinned events.

- Coverage: nationwide, focused on major incidents (shootings, civil unrest, large-scale emergencies). Not a hyperlocal source.

- Latency: minutes to tens of minutes after public reporting.

- Use case: a higher-signal layer on top of scanner / community feeds. Good for “major event” push alerts.

### 5.3.1 Steps to obtain LiveUAMap data

- Contact LiveUAMap (contact form on liveuamap.com) to request a commercial / partner data feed. They have offered API access in the past for vetted partners.

- If a feed is not available, fall back to a polite-rate scrape of usa.liveuamap.com filtered to the user’s region. Cache aggressively, respect robots.txt, and identify the bot honestly.

- Normalize each pin into the incident schema with `source = liveuamap` and a confidence weight (LiveUAMap pins are aggregated, not first-hand).

## 5.4 SpotCrime

SpotCrime aggregates police-department data and verified news reports into the largest US crime-data database (founded 2007, partnered with Google Maps Platform). Their API is not open; access is by application for commercial / research use.

### 5.4.1 Steps to obtain

- Email api@spotcrime.com with founder name, BlackSeed Labs description, and the CrimeAI use case (consumer safety platform). Request commercial API access.

- Negotiate volume tier. SpotCrime’s coverage overlaps your open-data sources but adds breadth (county-level, smaller jurisdictions) you cannot otherwise reach.

- Treat SpotCrime as the breadth layer; open-data portals as the depth layer for major metros.

## 5.5 CrimeMapping.com

CrimeMapping.com is part of the Motorola Solutions stack (formerly CrimeReports / Public Engines). In 2019 Motorola turned off its open Socrata API after Tyler Technologies acquired Socrata. Today, CrimeMapping.com is a consumer web portal; programmatic access is limited.

- Realistic path: rendering CrimeMapping data inside the user’s map view via embed if their license terms allow it. Direct ingestion is unreliable.

- Better fallback: the agencies that feed CrimeMapping often also publish open data, ingest the source directly when possible.

### 5.5.1 Steps

- Contact Motorola Solutions / CityProtect business development for licensed data access. Set expectations: they prefer to license to other government vendors, not consumer apps.

- If denied, document which agencies feed CrimeMapping but not your existing pipeline, and pursue those feeds directly via FOIA / open-records requests (SpotCrime’s playbook).

## 5.6 Neighbors by Ring

Neighbors is a hyperlocal community-safety app owned by Amazon. Posts are user-generated, often with Ring camera footage, with a 5-mile radius around the user.

IMPORTANT LIMITATION The Neighbors Public Safety Portal is restricted to verified law enforcement and public-safety agencies. As a private consumer-safety company, BlackSeed Labs cannot ingest Neighbors data the same way a police department can. Two paths apply: (a) consumer-mode, not viable; (b) B2B law-enforcement-tier, viable as part of LEA-customer integration. See Section 8 and Appendix D.

If a partner has a verified LEA relationship, ingestion of Neighbors public posts (text + video) into the same incident schema is straightforward. Without one, this source is unavailable for the consumer product.

## 5.7 Nextdoor

Nextdoor offers a Developer API with three relevant endpoints: Search, Trending Posts, and Public Agency Feed. It returns public posts, photos, post metadata, and reactions for any geography (lat/lon + radius).

### 5.7.1 Steps

- Apply for Nextdoor Developer API access at developer.nextdoor.com. Submit company info and the safety-platform use case.

- Approved partners can call the Search API with lat/lon + radius + safety keywords (“police”, “fire”, “suspicious”, “storm”, etc.).

- Filter, deduplicate against existing sources, and write into the incident schema with `source = nextdoor` and `verified = false`. Community posts get the lowest confidence weight by default.

## 5.8 Pipeline Architecture

The pipeline is built around one principle: every source converges on a single normalized incident schema. The agent does not care about provenance at query time, but provenance is preserved for audit and confidence-scoring.

| Field | Description |
| --- | --- |
| incident_id | Hash of source + source_id + timestamp |
| source | open_data ¦ scanner ¦ liveuamap ¦ spotcrime ¦ crimemapping ¦ neighbors ¦ nextdoor |
| source_url | Original record link (for audit) |
| category | violent ¦ property ¦ nuisance ¦ hazard ¦ unverified |
| lat / lon / radius_m | Location with positional uncertainty |
| occurred_at / reported_at | Two timestamps; reported_at >= occurred_at |
| severity (1–5) | Normalized across sources |
| confidence (0–1) | Per-source weight × STT/extraction confidence |
| raw_payload | JSON of original source record (audit + future reprocessing) |

### 5.8.1 Deduplication

Real-time pipelines double-count: scanner audio fires first, Nextdoor a few minutes later, news within an hour. Without dedup the user gets three pings for one incident.

- Spatial-temporal hash: round lat/lon to ~100m grid + 30-minute window + category. Collisions are merge candidates.

- Merge rule: keep the highest-confidence record, attach others as `corroborating_sources`. CrimeAI can cite “Scanner at 11:42pm, Nextdoor at 11:51pm, news at 12:14am.”

- Tunable thresholds per source pair (scanner+news rarely conflict; community feeds often do).

### 5.8.2 Trust ranking

Not all sources are equal. The default ranking, top to bottom:

- Direct PD / agency open data (highest)

- Scanner audio with high STT confidence

- SpotCrime / commercial APIs

- LiveUAMap aggregated pins

- Nextdoor public posts (lowest)

Confidence flows into how CrimeAI presents an event: high-confidence as a fact, low-confidence as a community report. This is how you avoid the “racial profiling on Nextdoor” failure mode that has dogged competitors.

# 5b. Launch Wave Strategy: FL, TX, then CA

Initial launch coverage targets Florida, Texas, and California. After researching each state’s open-data posture, scanner encryption status, and biometric/privacy law, this section recommends a two-wave rollout. Wave 1 (FL + TX) ships in the consumer beta. Wave 2 (CA) follows once additional CA-specific compliance work is complete.

## 5b.1 Why Two Waves and Not Three

California is in the launch list because partners want it, and CA is in the strategic plan. But CA imposes 3–5x the compliance lift of FL or TX, and shipping all three states in the same wave delays beta by 4–6 weeks for compliance work that only benefits CA users. The recommendation is to ship FL + TX in beta to validate the product, then add CA in a tightly-scoped Wave 2 as soon as the CA compliance program is in place.

WAVE DECISION RATIONALE FL + TX in Wave 1: large markets, strong open-data in TX, no state biometric private right of action, permissive scanner posture in most metros (with exceptions noted). CA in Wave 2: same pipeline, additional CCPA/CPRA compliance lift, more aggressive plaintiffs’ bar, and a heavily encrypted scanner landscape that needs realistic communication to users.

## 5b.2 State-Level Comparison

| Factor | Florida | Texas | California |
| --- | --- | --- | --- |
| Biometric privacy law | None state-level | CUBI, AG enforcement only | CCPA/CPRA: $7.5K/violation, biometric data treated as sensitive PI |
| Private right of action | No | No | Limited (data breaches) |
| Crime data privacy | Marsy’s Law restricts address-level data | Standard public records | Standard with CCPA overlay |
| Open-data quality | Mixed: dashboards, fewer raw APIs | Strong (Socrata for Houston/Dallas/Austin) | Strong (LA/SF/SD/Oakland Socrata) |
| Scanner encryption | Partial; Miami-Dade hybrid | Heavy: Austin fully AES, Houston/Fort Worth/Galveston partial AES | Heaviest: state directive pushes full or hybrid; San Jose, Santa Clara fully gone; LA mostly gone |
| City-level FR bans | None | None | SF, Oakland, Berkeley ban gov FR (signal risk) |
| DSAR / right-to-delete required | No | No | Yes, CCPA mandates response timelines |
| Recommended wave | Wave 1 | Wave 1 | Wave 2 |

## 5b.3 Florida, The Marsy’s Law Constraint

Florida’s 2018 Marsy’s Law amendment (Article 1, Section 16 of the Florida Constitution) creates a real constraint on what the consumer product can show. Some agencies refuse to release victim addresses or even block-level location data, citing the law. SpotCrime documented two Florida counties (Pasco and Polk) refusing to release block-level addresses entirely, calling redaction “creating a new record” and refusing under the Public Records Act.

FELONY RISK, READ THIS Florida statute makes it a third-degree felony to use crime-victim records for commercial solicitation. CrimeAI’s consumer product is not solicitation, but the line is close enough that the Florida launch needs explicit legal review. Do not display individual incidents in FL with any victim-identifying data, even if it appears in source records.

As of March 2026: Florida Senate sent a Marsy’s Law expansion bill to the governor that further protects victim identifying information. Track the bill before launch and adjust the FL data layer accordingly.

### 5b.3.1 Florida Wave-1 Cities and Data Posture

| City / County | Open Data | API Quality | Scanner Status | Notes |
| --- | --- | --- | --- | --- |
| Miami-Dade County | Open Data Hub (ArcGIS) + Crime Dashboard | Dashboard, limited raw API | Hybrid | Sheriff’s Office published the Crime Data Dashboard 2025; raw incident-level API not publicly documented. Plan: scrape dashboard + FOIA for feed. |
| City of Miami | Developer Portal (miami.gov/Developer) | Limited but growing | Hybrid | City has a developer portal but few crime endpoints. Combine with Miami-Dade county data. |
| Tampa | opendata.tampa.gov + tampa.gov/police/crimedata | Police dataset published, weekly Calls for Service | Mostly open | Cleanest FL launch city. Good public Calls for Service feed. |
| Orlando | City open-data portal | Standard datasets, FBI CDE backstop | Mostly open | Backstop with FBI Crime Data Explorer for trend data. |
| Jacksonville (Duval) | transparency.jaxsheriff.org | Strong: GeoServices, WMS, WFS, CSV/KML/GeoJSON | Mostly open | JSO Transparency Portal is the strongest FL data source. Lead with this for FL launch. |

## 5b.4 Texas, Strong Data, Encrypting Scanners

Texas is the cleanest of the three states for data. Houston and Dallas publish proper Socrata APIs with documented endpoints. The state UCR portal (txucr.nibrs.com) provides NIBRS-formatted data going back to 1995. The wrinkle is scanner audio: Texas is encrypting fast.

TEXAS SCANNER REALITY Austin Police, Fire, and EMS went fully AES-encrypted on April 22, 2024. Houston, Fort Worth, and Galveston use AES partially. Brazos County announced full encryption in December 2025. Plan the TX scanner layer for Houston (partial) only in Wave 1; treat Austin scanner audio as unavailable.

### 5b.4.1 Texas Wave-1 Cities and Data Posture

| City / County | Open Data | API Quality | Scanner Status | Notes |
| --- | --- | --- | --- | --- |
| Houston | data.houstontx.gov + Socrata | Strong, HPD Crime Statistics dataset, JSON API | Partial AES | Largest TX market, best raw data. HPD Crime Statistics is well-documented. |
| Dallas | Dallas Open Data Portal (Socrata) | Strong, Police Incidents API, well-maintained | Mixed | Public Data Viewer at www3.dallascityhall.com/publicdata is filtered Socrata-driven. |
| Austin | data.austintexas.gov | Strong open data | Fully encrypted (April 2024) | Open data layer fine; do not promise scanner-level real-time. Treat as open-data-only city. |
| San Antonio | sa.gov SAPD Open Data Initiative | Reasonable, growing | Cited as hybrid model | SAPD Transparency portal is improving. Test the actual endpoints before launch. |

## 5b.5 California, Wave 2 With Compliance Lift

California adds material engineering and legal work that does not benefit FL or TX users. The work is real, not blocking, but should be sequenced after the consumer beta has proven traction in the two simpler states.

### 5b.5.1 California-Specific Engineering Lift

- CCPA / CPRA right-to-delete endpoint: machine-receivable DSAR with statutory response timelines (45 days, with extensions).

- “Do Not Sell or Share My Personal Information” toggle in the consumer UI, with audit trail.

- Sensitive-PI handling: biometric data (any operator-mode interaction with CA users) requires a “Limit Use of Sensitive Personal Information” control.

- Privacy policy must include CA-specific disclosures (categories collected, business purposes, third-party recipients, retention periods).

- Annual cybersecurity audit and risk assessment requirements per CPRA regulations.

Engineering effort: 1–2 weeks once the data model is stable. Plus lawyer review of policies (~$3K–7K).

### 5b.5.2 California Scanner Reality

California has the heaviest scanner-encryption posture in the country, driven by a 2020 California DOJ directive that pushed all law-enforcement agencies toward full or hybrid encryption. San Jose and most of Santa Clara County are fully encrypted. LA is largely gone. SF preserves dispatcher audio but most tactical channels are encrypted. Palo Alto reversed encryption after public pressure. Some hybrid models exist (delayed feeds, dispatch-only).

HONEST COMMUNICATION TO CA USERS When CA launches in Wave 2, the user-facing coverage matrix needs to be candid: most CA scanner audio is unavailable. The product still works on open data + community feeds + commercial APIs. Communicating this honestly builds trust; pretending otherwise fails the first time a user notices their alerts are slower than Citizen.

### 5b.5.3 California Wave-2 Cities and Data Posture

| City / County | Open Data | API Quality | Scanner Status | Notes |
| --- | --- | --- | --- | --- |
| Los Angeles | data.lacity.org (Socrata) | Strong, Crime Data 2020-Present documented API | Mostly encrypted | Largest CA market. Open-data layer is excellent. |
| San Francisco | data.sfgov.org (Socrata) | Strong, SFPD Incidents | Partial: dispatcher channel public | Dispatcher audio still feeds Citizen and similar services. Use it. |
| San Diego | data.sandiego.gov | Strong open data | Mixed | Solid second-tier CA market. |
| Oakland | data.oaklandca.gov | Standard | Mixed | City has banned government FR, signal risk for any LEA-tier marketing in CA. |

## 5b.6 Recommended 90-Day Sequence

- Weeks 1–2: Wave-1 ingestor for Tampa + Jacksonville (FL strongest data) + Houston + Dallas (TX strongest data). Open-data only.

- Weeks 2–3: Add Miami-Dade + Orlando (FL) + Austin + San Antonio (TX). Open-data only. Treat Austin and FL as open-data-only, no scanner promise.

- Weeks 3–4: Layer Houston scanner audio (partial AES, viable subset of channels). Validate Citizen-style verification queue (Section 6) on real TX scanner data.

- Week 4: Public consumer beta launches in FL + TX with the per-jurisdiction coverage matrix visible to users.

- Weeks 5–8: CA compliance build (DSAR endpoint, Do Not Sell toggle, privacy policy, sensitive-PI controls). Lawyer review.

- Weeks 8–9: CA data ingestion (LA + SF + SD + Oakland), open-data + SF dispatcher scanner.

- Week 10: Wave-2 CA launch. Public coverage matrix updated honestly.

# 6. Citizen-Style Aggregation: Methodology and Replication Plan

Citizen (formerly Vigilante, founded 2015 by Andrew Frame) is the gold standard for real-time consumer safety alerts. Studying their pipeline is more valuable than studying their UI. This section is a teardown of how they actually ingest data and how a leaner version applies to CrimeAI.

## 6.1 The Citizen Pipeline (as publicly documented)

Citizen’s methodology is unusually well-documented in public sources, Forbes profiles, court filings, RadioReference forum threads with current and former employees, and Citizen’s own engineering blog posts. The pipeline, simplified:

- Per-city hardware: a custom black box called the “R1”, deployed across multiple cities. Each R1 monitors up to 900 public radio channels (police, fire, EMS, transit, airport security).

- R1s digitize the audio and stream it to Citizen’s cloud.

- A custom AI system summarizes the radio transmissions, attempting to extract incident type, location, and urgency.

- Human analysts (paid employees) verify the AI output, add context, and decide which alerts go live. Of the ~10,000 daily 911 calls in NYC, Citizen publishes 300–400.

- Verified alerts are pushed to users within radius via geofenced notifications.

- Users can broadcast live video from the scene, comment, and (for premium tiers) talk live to a Safety Agent.

- Crowdsourced posts go through a separate moderation queue before being added to the public feed.

## 6.2 What This Means for CrimeAI

INSIGHT Citizen’s technical moat is not the AI, it is the human-in-the-loop verification layer. The AI surfaces 10x more potential alerts than humans can publish; humans decide which 3–4% become user-visible. This is what makes Citizen credible enough to send 5M+ users push notifications about gunfire near their home.

CrimeAI does not need to build R1s on day one. The phased version:

| Phase | Capability | Cost | Effort |
| --- | --- | --- | --- |
| Phase 2a | Software-only scanner ingestion via Broadcastify + Whisper STT. No custom hardware. | $0–500/mo Broadcastify + compute | 1–2 weeks |
| Phase 2b | AI-only auto-publish for low-stakes events (fires, traffic). Hand-review for high-stakes events (violent crime). | 1 part-time analyst | 1 week + ops |
| Phase 3 | Multi-city scaling, full 24/7 hand-review queue, Slack tooling for analysts. | 1–2 FTE analysts per shift | Ongoing |
| Phase 4 | Custom hardware (R1-equivalent) only when a target city has scanner sources Broadcastify does not cover. | Hardware + colocation per city | 1 month per city |

## 6.3 The AI Layer

Citizen runs a proprietary classifier. CrimeAI already has the building blocks:

- STT: faster-whisper or whisper.cpp on the AI box. Whisper handles dispatch jargon poorly out-of-the-box; fine-tuning on transcribed scanner corpora dramatically improves accuracy.

- Classification: the existing torr-crimeai model can be prompted to extract incident_type / lat-lon-or-cross-streets / severity / confidence from a transcript. No new model needed for v1.

- Geocoding: convert “cross of Main and 5th” into lat/lon via Mapbox or Nominatim. Cache aggressively, the same intersections recur.

- Confidence routing: confidence > 0.85 → auto-publish. 0.6–0.85 → analyst queue. Below 0.6 → audit-only, not user-visible.

## 6.4 The Human-in-the-Loop Layer

This is non-negotiable for a public-safety product. Without it, you ship false alarms that traumatize users (Citizen has been criticized for exactly this; a misidentified “arsonist” in 2021 nearly resulted in mob violence).

- Build a lightweight analyst console: queue of pending events, audio playback, transcript, AI extraction, edit fields, approve/reject buttons, comment threads.

- Define a clear escalation policy: which event types require analyst sign-off before push, which can auto-publish.

- Log every analyst decision for QA and to feed back into model training (the existing self-learning corpus already supports this).

- Start with one part-time analyst (King Torr or a contractor) for the beta. Scale only as alert volume justifies.

## 6.5 What CrimeAI Does That Citizen Does Not

This is where CrimeAI wins, not by copying Citizen but by leveraging the agentic LLM stack:

- Conversational explanation: a user can ask “why did I get this alert?” and get a grounded answer with cited sources.

- Personalized context: “This is the third break-in on your block this month”, Citizen does not do longitudinal personalization.

- Civil-liberties guardrails baked into the system prompt: no race-based descriptions, no profiling, no encouragement of vigilantism.

- Audit trail: every alert is traceable to its source records, which is what makes the LEA tier (Section 8 / Appendix D) defensible.

# 7. Vision, Voice, and Maps (Phase 2)

Timeline: 2–4 weeks (parallel with Section 5).

## 7.1 Image Upload Pipeline

LLaVA vision model is already installed in your Ollama runtime. The consumer pipeline wraps it with the controls a public-safety product needs.

### 7.1.1 Endpoint and flow

- Client uploads image to POST /api/crimeai/image (multipart, max 10MB).

- Backend writes original to S3 / Cloudflare R2 with private ACL and a UUID key. The S3 path becomes the audit anchor.

- EXIF strip pass: GPS coordinates, device serial, software signature stripped from the version that goes to LLaVA. Original retained in the audit bucket only.

- LLaVA generates a description with prompt scaffolding from CrimeAI: “Describe what is visible. Do NOT identify race / ethnicity. Do NOT identify named individuals. Flag safety hazards or signs of forced entry.”

- CrimeAI synthesizes the LLaVA output into a user-facing answer with the user’s actual question.

- Response is logged with image hash, prompt, LLaVA output, and CrimeAI output for audit.

### 7.1.2 Use cases (consumer-mode)

- “Does this look like a break-in attempt?”, yes/no with reasoning, no person identification.

- “Identify safety hazards in this photo”, e.g., propped fire door, exposed wiring, sketchy meet location.

- “Read the license plate on this vehicle”, OCR only. Plate lookup against private databases is not consumer-mode (see Section 8).

- “Is this address on the public sex offender registry?”, lookup by address only, never by face.

### 7.1.3 Hard rules in consumer-mode

- No facial recognition. Period. Not even “does this person look angry.” See Section 8.

- No race or ethnicity descriptions in output.

- No predictive claims about the person in the image.

- No third-party-identifiable details surfaced without consent (license plate → owner lookup is OUT for consumer-mode).

## 7.2 Video Upload Pipeline

Video is image upload + temporal logic. Same EXIF-strip and audit rules apply, plus:

- FFmpeg frame extraction every 1–2 seconds (configurable). For longer clips, adaptive sampling: dense sampling on motion, sparse on stillness.

- Each sampled frame goes through the LLaVA pipeline above.

- CrimeAI synthesizes across frames: “Frames 0–12 show the porch is empty. Frames 13–18 show a person approaching the door. Frame 19 shows them attempting the handle. They leave at frame 24.”

- Original video kept; sampled frames also kept; both are evidence-grade for the user.

Effort: 1 week for the upload pipeline + UI. Add 2 days if doing the longer-form Ring/Reolink integration.

## 7.3 Evidence-Grade Chain of Custody

If a user ever shares a CrimeAI analysis with police, insurance, or in court, the artifact must be defensible. Chain-of-custody is cheap to build now and impossible to retrofit later.

| Element | Captured at upload |
| --- | --- |
| Original file SHA-256 | Computed on receipt, stored in DB and audit log |
| Upload timestamp (server time) | Server-trusted, not client-trusted |
| User ID + auth method | Who claims ownership |
| EXIF (preserved separately) | GPS, device, original timestamp, in the audit bucket only |
| Model version + prompt | LLaVA version, CrimeAI prompt hash, system prompt version |
| Output hash | Hash of the response sent to user |

WHY THIS MATTERS If a user later says “CrimeAI said the doorbell footage showed a break-in attempt and I called the police based on that,” you need to be able to produce the exact image, model, and prompt that generated the answer. Without chain of custody you cannot defend the product in court or in arbitration.

## 7.4 Map View

- Leaflet (free) or Mapbox map showing recent incidents around the user.

- Heatmap layer for incident density.

- Filter by crime type, time, severity, and source (the multi-source pipeline allows users to weight what they trust).

- Click a pin and CrimeAI summarizes that incident with cited sources.

Effort: 3–5 days.

## 7.5 Voice Mode for Consumers

Already wired for /torr. For the consumer surface:

- Reuse ElevenLabs TTS / STT (the learning corpus captures everything for future local training).

- New: voice button on the consumer UI, mic recording, replies spoken back.

- Voice mode is also the natural surface for “walk-with-me”: hands-free check-ins.

Effort: Approximately 1 day.

# 8. Facial Recognition Strategy

Facial recognition is the single most legally and ethically dangerous capability the platform can ship. It is also, properly bounded, a credible revenue stream. This section explains the three modes, the legal landscape, and exactly what does and does not get built for which audience.

THREE MODES, DECISION AT A GLANCE OPERATOR MODE (TORR Mission Control, internal): keep, with consent gating. CONSUMER MODE (a user scans a stranger’s face): out of scope, hard refusal. B2B LAW ENFORCEMENT MODE (verified agency, contracted, lawful purpose): build as Phase 4 separate product line. See Appendix D for LEA tier deep-dive.

## 8.1 The Legal Landscape (2026)

Skipping this section is how startups in this space go bankrupt. The relevant facts:

| Law / Precedent | Effect |
| --- | --- |
| Illinois BIPA (740 ILCS 14) | Written notice + written consent + retention policy required BEFORE collecting facial geometry. $1,000 per negligent / $5,000 per intentional violation. Private right of action. |
| Texas (CUBI) | Similar to BIPA but enforced by AG only, no private right of action. Still costly. |
| Washington (RCW 19.375) | Notice + opt-in consent for biometric “enrollment” in commercial systems. |
| California (CCPA / CPRA) | Biometric data is “sensitive personal information.” Up to $7,500 per intentional violation. |
| Portland, OR (2020) | Banned private-sector facial recognition in public accommodations. Most comprehensive city ban. |
| Clearview AI nationwide injunction (2022–2025) | Permanently barred from selling its app to any non-law-enforcement entity in the US. Settled for ~$51.75M (23% equity stake structure). |
| Meta BIPA settlement | $650M for tag-suggestions feature. |
| Google BIPA settlement | $100M for Google Photos face grouping. |
| BNSF Railway BIPA | $228M for fingerprint-based driver ID. |

## 8.2 Operator Mode (Existing, Keep As-Is)

TORR AI Mission Control already has facial recognition. This is the SecurityAI / CrimeAI internal layer for property-protection scenarios (e.g., a Lorex NVR camera, a property manager logged into Mission Control, a known visitor list).

- Used by: BlackSeed Labs operators or contracted property managers acting on premises they control.

- Subjects: people who have given consent (employees, residents) OR who are on premises where lawful surveillance notice has been posted.

- Storage: on-prem only, biometric service at port 8001. No cloud, no third-party export.

- Audit: every match is logged with operator ID and lawful purpose.

Status: Live. No changes required.

## 8.3 Consumer Mode (Out of Scope, Will Not Build)

The product does not allow a consumer user to upload a photo of a stranger and receive identification, social-media history, public-records summary, or a “safety profile” of that person. Reasons:

- BIPA exposure. Each face scan from an Illinois user (or a face appearing in an Illinois resident’s photo) is potentially a separate violation at $1,000–5,000. A single user uploading a friend group selfie could create five-figure liability per use.

- Clearview precedent. The most successful product in this space is permanently enjoined nationwide from selling to non-LEA private entities. The market path is blocked.

- Section 7 / civil-liberties guardrails. Consumer face-search facilitates exactly the harms (stalking, profiling, harassment) the product is positioned to oppose. Shipping it would erase the moat.

- Insurance. E&O / cyber-liability carriers will refuse coverage or charge prohibitive premiums for consumer face-search products.

- App store risk. Apple and Google have removed face-search apps for ToS violations. Listing risk on day one.

WHAT REPLACES IT FOR CONSUMERS All the legitimate use cases the founder described, “is it safe to be around this person”, are addressable WITHOUT face search: address-based public records lookup (sex offender registry, court records), license-plate-based searches the user already has lawful access to (their own property), and verified-by-name lookups where the user already knows who they’re researching. CrimeAI can offer these without touching biometrics.

## 8.4 B2B Law Enforcement Mode (Phase 4 Revenue)

Selling facial recognition to verified law enforcement agencies under contract is a real and legal market, it is what Clearview, Vigilant, and Idemia do. This is a separate product line, with separate ToS, separate insurance, separate audit posture. See Appendix D for the full breakdown.

- Customer: only verified federal, state, or local LEAs acting in their official capacity, under signed contract.

- Access gating: per-query lawful-purpose attestation, full audit log retained 7+ years.

- Source data: lawful sources only (e.g., agency-provided databases, mugshot databases the agency already lawfully owns). NOT scraped from social media.

- Geographic exclusions: no Illinois state/local LEA customers (Clearview ACLU settlement carve-out applies as a precedent).

- Price model: enterprise SaaS, $5K–50K+ per agency per year depending on size.

Status: Phase 4. Not before consumer beta + LEA legal review + a security audit.

## 8.5 Compliance Steps (when LEA tier is greenlit)

This is the sequence required to go from “operator-only” to “we sell to police departments” without becoming the next class-action defendant.

- Engage privacy counsel (BIPA-experienced, ideally Illinois-based). Budget $10K–25K for initial review.

- Draft and publish a written biometric retention policy. Public. Specifies what is collected, why, how long, and how it is destroyed (BIPA Section 15(a)).

- Build the consent workflow: written notice + electronic-signature release for any subject whose biometrics are enrolled (BIPA Section 15(b)). Note: this generally does not apply to the LEA-tier search workflow if the agency is operating under a lawful-purpose carve-out, but it absolutely applies to any non-LEA enrollment.

- Implement automated deletion: biometric data destroyed within 3 years of last interaction, or earlier if purpose fulfilled (BIPA Section 15(a)).

- Forbid third-party data sales: the system MUST NOT sell, lease, or trade biometric data to anyone (BIPA Section 15(c)). This is a hard architectural constraint.

- Implement security controls equivalent to how the entity protects other confidential data (BIPA Section 15(e)).

- Geographic gating: Illinois LEA customers restricted (Clearview precedent), Portland OR private-sector use restricted, GDPR-equivalent restrictions for any EU customers.

- Per-query audit log: subject-image-hash, requesting-officer-ID, agency, lawful-purpose code, timestamp, result. Retained 7+ years.

- Annual third-party audit. Document remediations.

- Procure E&O / cyber-liability insurance. Quotes for face-recognition products are typically $25K–100K+ per year. Without insurance, do not ship.

# 9. Real-Time Alerts (Phase 3)

Timeline: 3–6 weeks. Builds on top of the multi-source pipeline (Section 5) and Citizen-style verification queue (Section 6).

## 9.1 Subscription Model

User says: “Alert me about violent crimes within 1 mile of home, only sources I trust.”

Stored as: { user_id, lat, lon, radius_m, crime_types, severity_min, allowed_sources, channels }

## 9.2 Notification Channels

| Channel | Cost | Effort |
| --- | --- | --- |
| Web push (browser-native) | Free | ~1 day |
| iOS APNs / Android FCM | $0 (only in apps) | Requires native apps |
| SMS via Twilio | ~$0.0075 per message US | ~1 day |
| Email (Postmark / Resend) | ~$10 per month | ~1 day |

## 9.3 Alert Engine

- Cron every 5–15 minutes pulls new incidents from all sources.

- For each new incident, find subscriptions whose radius / category / source-allowlist covers it.

- Send a notification with a CrimeAI-summarized context line (“Scanner reported a break-in at Main and 4th, 6 minutes ago. 2 sources corroborate.”).

- Verification gate: events from low-confidence sources must be analyst-approved (Section 6) before alerting users.

## 9.4 Emergency Features

| Feature | Description | Notes |
| --- | --- | --- |
| I’m not safe button | Sends location and recent context to trusted contacts. | Never auto-dial 911. UI tells the user to call themselves. |
| Walk-with-me | Live location share with a trusted contact for N minutes with a safety countdown. | Stops sharing automatically when the user confirms safe arrival. |
| Trusted circle | Group of contacts auto-notified for high-severity nearby alerts. | User-configurable per circle. |

# 10. Legal, Compliance, and Safety Guardrails

LAUNCH-BLOCKER These are not nice-to-haves. They are launch-blockers for a public-safety product.

| Item | Risk if Skipped | Effort | Estimated Cost |
| --- | --- | --- | --- |
| Privacy Policy + Terms of Service | Lawsuit, app-store rejection | Lawyer review | $1,000–3,000 |
| GDPR (EU) / CCPA (California) compliance | Regulatory fines | 1–2 weeks engineering | Internal |
| BIPA-aware biometric handling (operator mode) | Class-action exposure ($1K–5K per scan) | 1 week engineering + lawyer | $5,000–10,000 |
| “Informational only, call 911 in emergency” disclaimer | Liability | 1 hour | Internal |
| Scanner-audio licensing (Broadcastify or direct) | Cease-and-desist, source loss | Application + negotiation | Subscription + dev |
| No-profiling guardrails | Civil-rights complaint | Already done | Already done |
| Age gate (16+ recommended) | App-store policy | 1 day | Internal |
| Data retention + user-deletion endpoint | GDPR compliance | 2–3 days | Internal |
| Audit log of every CrimeAI response | Insurance, lawsuits | 1 day | Internal |
| Image / video chain-of-custody (Section 7) | Cannot defend in court / arbitration | 2–3 days | Internal |
| E&O / cyber-liability insurance | Catastrophic claims | Quote process | $2,000–10,000 / yr (consumer) |
| LEA-tier-specific insurance + contracts (if pursuing) | Bankruptcy on first claim | Underwriter review | $25,000–100,000+ / yr |

## 10.1 Civil-Liberties Guardrails

Already enforced in CrimeAI’s system prompt and reinforced throughout the architecture:

- No predictive policing claims (e.g., “X person will commit a crime”).

- No facial recognition outside the bounded operator and LEA modes (Section 8).

- No race or ethnicity-based predictions in any output.

- No covert surveillance.

- Lawful data sources only.

These are the values that make CrimeAI defensible. They are non-negotiable.

# 11. Technical Architecture for Production

Current setup is dev-on-Mac (PM2 on a single laptop). Production needs:

## 11.1 Hosting

- Move off Mac to a Linux VPS (DigitalOcean ~$24 / month, Hetzner ~€20 / month) or AWS / GCP.

- HTTPS via Cloudflare (free tier) or Let’s Encrypt.

- Domain: crimeai.yourdomain.com or standalone.

- Biometric service (FastAPI, port 8001) stays on-prem. Operator mode does NOT cross the network boundary into the cloud backend.

## 11.2 Stack Changes

| Today (dev) | Production |
| --- | --- |
| SQLite | PostgreSQL + PostGIS (geographic queries) |
| Local file storage | S3 / Cloudflare R2 for uploads (with EXIF-strip + audit lanes, see Section 7) |
| In-process state | Redis for cache + rate limiting |
| PM2 single-host | Docker + Nginx + PM2 (still simple). Kubernetes only when scale demands it. |
| No CI/CD | GitHub Actions: test then deploy on push |
| No monitoring | Sentry (errors) + Uptime Robot or BetterStack (uptime) |
| No STT | Whisper-based STT service for scanner audio (Section 5.2.4) |
| No analyst console | Internal admin app for the verification queue (Section 6.4) |

## 11.3 Data Flow

End-to-end request path including the new real-time pipeline:

User (browser / phone)
        ↓
Cloudflare CDN  →  Next.js consumer app
        ↓
torr_backend (Express) + Analyst Console
   │       │        │         │
   ↓       ↓        ↓         ↓
 Ollama   Postgres    Redis      S3 / R2
 (TORR    +PostGIS    (cache,    (uploads
  +CrimeAI)(incidents, rate       + audit
  +LLaVA)  users)      limit)     lane)
        ↑
Real-Time Pipeline (Section 5)
  │        │         │           │        │
  Scanner  LiveUAMap  SpotCrime   Nextdoor  Open data
  + Whisper                                  (Phase 1)
  + Verify queue (Section 6)

On-prem boundary:
  Biometric Service (FastAPI :8001) , OPERATOR MODE ONLY

# 12. Making CrimeAI Smarter (Parallel Work)

## 12.1 Train Him on Real Crime Intelligence

The LoRA pipeline is already built. Datasets to feed Mr. HuggingFace specifically for CrimeAI:

- FBI UCR historical (free CSV with JSONL adapter).

- City open-data archives (5–10 cities, free).

- 911 call transcripts where published.

- Police report templates (public records).

- Crime news corpora (CommonCrawl-derived).

- NEW: scanner-audio transcripts from your own pipeline (Section 5.2). Self-feeding flywheel.

A targeted run takes CrimeAI from “general public-safety chatbot” to “specialist who understands your local jurisdictions.”

Effort: Approximately 3 days dataset curation plus 1 overnight training run.

## 12.2 Add CrimeAI-Specific Tools

He has TORR’s basic toolset today. Specialty tools to add are listed in Appendix B.

Effort: Approximately 2 hours per tool, 2 days total.

# 13. Business Model Decisions

| Decision | Options | Why It Matters |
| --- | --- | --- |
| Freemium tier | Free chat / 5 lookups per day / paid for alerts | Drives signups vs. revenue |
| Pricing | $4.99 / $9.99 / $19.99 per month | Margin vs. growth |
| Free-for-emergency users | Yes / no | PR + ethics |
| White-label for HOAs / property managers | B2B revenue path | Higher LTV |
| Family plan | One subscription, multiple users | Retention |
| Per-city pricing | Higher tier for major metros | Revenue |
| Sponsored neighborhood watch | Local PD partnerships | Civic legitimacy |
| LEA tier (Section 8 / Appendix D) | $5K–50K+ per agency / year | Highest LTV, strictest compliance |

# 14. Decisions Only the Founder Can Make

These are blocking and only you can answer:

- Which crime data sources are you OK paying for? (Free + Broadcastify + Nextdoor is launchable. SpotCrime + LEA-tier sources unlock real-time.)

- Which jurisdictions to launch in first? Recommended path is in Section 5b: Wave 1 = FL + TX (Tampa, Jacksonville, Miami-Dade, Houston, Dallas, Austin, San Antonio); Wave 2 = CA (LA, SF, San Diego, Oakland) after CCPA/CPRA compliance build. Confirm or adjust.

- Subscription pricing?

- Brand name. Keep CrimeAI? Consider less-alarming consumer-facing names like BlockSafe, Civic Watch, Beacon, or Sentry. CrimeAI stays as the engine; the consumer brand is different.

- Mobile-first or web-first?

- Do you want PSCC available as a B2B product to cities, HOAs, and property managers?

- LEA tier (Section 8 / Appendix D): pursue as Phase 4? Same engine, different product, much higher compliance bar.

- Lawyer engagement, necessary for ToS, privacy, civil-liberties review, AND BIPA / biometric compliance.

- Insurance, consumer-tier first (~$2K–10K/year). LEA-tier separate quote process if pursued.

- Analyst staffing, will you (or a contractor) run the verification queue in beta? At what scale do you hire?

# 15. Recommended Launch Plan

## 15.1 Bare Minimum to Launch a Consumer Beta

Two working weeks plus lawyer review.

| # | Step | Effort | Notes |
| --- | --- | --- | --- |
| 1 | Wave-1 ingestor: Tampa + Jacksonville (FL) + Houston + Dallas (TX) to Postgres + PostGIS | ~3 days | Strongest open-data sources in launch states. See Section 5b. |
| 2 | /api/crimeai/lookup + /api/crimeai/ask location-aware endpoints | ~2 days | The product |
| 3 | Consumer Next.js page: signup, address, location-aware chat, voice optional | ~5 days | The face |
| 4 | Disclaimer + ToS + Privacy Policy + biometric retention policy | ~1 day + lawyer review | Launch-blocker |
| 5 | Production deploy: VPS + domain + Cloudflare + Postgres | ~2 days | Cutover from Mac |

MVP SCOPE Result: an MVP that can take signups in 4–5 cities. Real-time scanner pipeline and vision pipeline come in Phase 2.

## 15.2 Phase Order

- Phase 1 (2 weeks): beta launch in FL + TX (Wave 1, see Section 5b), location-aware text chat (open-data only), voice optional, free tier only.

- Phase 2 (4–6 weeks): real-time pipeline (Section 5) + Citizen-style verification (Section 6) + image/video upload with chain-of-custody (Section 7) + map view + paid tier. CA compliance build runs in parallel; CA launches as Wave 2 at the end of Phase 2.

- Phase 3 (3–6 weeks): real-time alerts via web push + email + SMS, walk-with-me, trusted circles, mobile-friendly PWA.

- Phase 4 (open-ended): native iOS / Android apps, B2B HOA / property-manager tier, LEA tier (Section 8 / Appendix D) with separate compliance program, ML safety scoring.

# Appendix A, Crime Data Source Comparison

| Source | Cost | Coverage | Lag | API Quality |
| --- | --- | --- | --- | --- |
| FBI Crime Data Explorer API | Free | US-wide, agency-aggregated | Months (annual reports) | Stable |
| NYC Open Data | Free | NYC, complaint-level | Days | Excellent |
| Chicago Open Data | Free | Chicago, very detailed | Days | Excellent |
| LA / SF / DC / Seattle / Boston Open Data | Free | City, detailed | Days | Good |
| Broadcastify (scanner audio) | Subscription + STT compute | US, jurisdiction-by-jurisdiction. NOT issuing mobile-app API licenses currently. | Real-time (where unencrypted) | Relationship-driven |
| LiveUAMap (USA) | Free / partner-tier TBD | US, major incidents | Minutes | Web + partner feed |
| SpotCrime API | Negotiated commercial | US, broad | Hours | Commercial |
| CrimeMapping.com (Motorola) | Restricted | Where Motorola has agency contracts | Hours–days | Closed since 2019 |
| Neighbors by Ring | Free for verified LEA only | 5-mile radius, US | Real-time | LEA-only API |
| Nextdoor Developer API | Free with approval | Hyperlocal, US + 11 countries | Real-time | Search / Public Agency Feed APIs |
| Citizen API / data licensing | Not publicly licensed | 60+ US cities | Real-time | Closed (competitor) |
| Custom news scraping | DIY | Anywhere | Hours | Fragile |

# Appendix B, Suggested CrimeAI Tools

Each tool is implementable in roughly 2 hours once Postgres + PostGIS is in place.

| Tool | Description | Backing Query |
| --- | --- | --- |
| lookupAddressSafetyScore(address) | Returns a 0–100 safety score for an address. | Aggregated incidents per radius, normalized to city average. |
| getRecentIncidents(lat, lon, radiusMiles, days) | List of incidents in radius and time window. | PostGIS ST_DWithin. |
| getCrimeTrends(zipcode, monthsBack) | Time-series of incident counts by category. | GROUP BY month, category. |
| findNearestPolicePrecinct(lat, lon) | Nearest precinct with phone and hours. | Open data + PostGIS ST_Distance. |
| lookupSexOffenderRegistry(address) | State-by-state public registry lookup. | Per-state public APIs (lawful only). |
| getEmergencyResources(lat, lon) | Nearest police, fire, hospital, urgent care. | Open data. |
| compareToCityAverage(lat, lon, crimeType) | “+45% above city average for vehicle break-ins.” | Normalized rate comparison. |
| riskByTimeOfDay(lat, lon) | Hour-of-day risk distribution. | Histogram of incident timestamps. |
| walkScore(start, end, time) | Composite safety along a route at a given time. | Route segments × incident density. |
| summarizeIncident(incident_id) | CrimeAI summary of a single incident with all corroborating sources. | Cross-source aggregation by incident_id. |
| analyzeImage(image_id, question) | Vision pipeline (Section 7) gated by civil-liberties prompt. | LLaVA + CrimeAI synthesis. |

# Appendix C: Cost Model (Monthly)

Rough estimates for low-traffic launch (under 1,000 users).

| Line Item | Low | Realistic | Notes |
| --- | --- | --- | --- |
| VPS (DigitalOcean / Hetzner) | $20 | $40 | Single host, 4–8 GB RAM |
| Managed Postgres | $15 | $30 | Or self-hosted on the same VPS |
| S3 / R2 object storage | $1 | $10 | Image / video uploads + audit lane |
| Redis | $0 (local) | $10 | Cache + rate limit |
| Domain + Cloudflare | $1 | $1 | Cloudflare free tier handles it |
| ElevenLabs TTS | $5 | $22 | Creator tier |
| Geocoding (Mapbox) | $0 | $10 | Free until ~50k requests |
| Open-data ingestion | $0 | $0 | Free APIs |
| Broadcastify subscription + STT compute | $50 | $200 | Where licensing is approved |
| SpotCrime API | $0 | $200–500 | Negotiated commercial |
| Nextdoor API | $0 | $0 | Free with approval |
| Twilio SMS (optional) | $0 | $10 | Pay-per-message |
| Sentry (errors) | $0 | $0 | Free tier |
| Uptime monitoring | $0 | $0 | Free tier |
| Analyst staffing (verification queue) | $0 (founder) | $2,000 | Part-time contractor at scale |
| Subtotal (consumer beta) | ~$92 | ~$535–833 |  |

Add insurance (~$200 / month annualized for consumer tier) and lawyer fees (one-time ~$3,000 + BIPA review) for a full picture. LEA tier costs are separate and significantly higher, see Appendix D.

# Appendix D: B2B Law Enforcement Tier (Phase 4)

This appendix is for partners or stakeholders evaluating CrimeAI as a revenue product for verified law enforcement agencies. It is NOT part of the consumer launch. Do not pursue without the legal program in Section 8.5 in place.

## D.1 Market

- Buyer: federal, state, and local law enforcement agencies.

- Existing comparables: Clearview AI ($225M valuation, $51.75M settlement), Vigilant Solutions / LPR, Idemia, Axon Fusus.

- Pricing: $5,000–50,000+ per agency per year depending on agency size, query volume, and feature scope.

- Channels: direct sales to chiefs / sheriffs / fed-program offices, government-procurement vehicles (GSA, state contracts).

## D.2 Capability Set

| Capability | Description | Compliance gate |
| --- | --- | --- |
| Face match against agency-owned databases | Officer uploads a probe image, system returns ranked matches against the agency’s OWN database (mugshots, missing-persons, etc.). | Lawful-purpose attestation per query. |
| Cross-reference with public records (lawful only) | If a match is identified by name, surface court records, registered offender status, public arrest records. | Per-jurisdiction lawful-source rules. |
| Neighbors by Ring integration | Verified LEA portal access for incident-relevant footage. | LEA verification handled by Ring. |
| License plate recognition (LPR) | OCR + cross-reference to agency-owned hot lists. | Audit log per query. |
| Audit and chain-of-custody | Every query logged for 7+ years. Exportable for prosecution / discovery. | FOIA-responsive. |

## D.3 What Is Explicitly Out of Scope (Even for LEAs)

LINES THAT DO NOT MOVE Even in the LEA tier, CrimeAI does NOT scrape billions of social-media images Clearview-style, does NOT enroll faces without lawful basis, does NOT serve Illinois state/local LEAs (Clearview ACLU settlement precedent), and does NOT offer a service to private entities under the LEA tier (would re-trigger BIPA / Clearview exposure).

## D.4 Compliance Stack

- Per-agency contract specifying lawful-purpose limits, audit access, and data destruction terms.

- Per-officer authentication (SSO with agency IdP) so every query is attributable to a named officer.

- Lawful-purpose attestation: dropdown + free-text on every query (“active investigation, case #...”, “missing persons”, “sex offender registration check”, etc.).

- Audit log retained 7+ years, FOIA-responsive, breach-notification ready.

- Insurance: separate E&O / cyber-liability policy for the LEA tier ($25K–100K+ annual).

- Annual third-party audit covering the items in Section 8.5.

- Geographic restrictions enforced at signup (no Illinois LEAs).

## D.5 Go-to-Market Sequencing

- Win consumer beta first. The civil-liberties posture of the consumer product is the credibility moat for the LEA pitch.

- Engage one friendly LEA design partner (sheriff or chief who has expressed interest), free pilot for 6 months in exchange for product feedback and case-study rights.

- Run the design-partner pilot under a full audit framework. The pilot itself produces the evidence pack you need for the next 10 sales.

- Productize the pilot. Move from custom build to standard contract + pricing.

- Hire a single LEA-experienced sales rep before scaling. Cold sales into law enforcement requires domain credibility.

# Sign-off

This document is a living roadmap. Update it as decisions land.

The bare-minimum consumer launch path is 2 working weeks. The full vision (real-time multi-source pipeline + vision + alerts + walk-with-me) is a 3-month build. The B2B LEA tier is a separate program with its own timeline and compliance stack.

UNBLOCKING MOVE The first move that unblocks everything is standing up Postgres + PostGIS plus a free open-data ingestor (Phase 1). Phase 2 unlocks real-time. Phase 4 unlocks LEA. Each phase is independently shippable, but the order is non-negotiable: consumer-credibility first, then LEA.

| Billy Torres Founder, BlackSeed Labs | Partner / Reviewer Date: ____________________ |
| --- | --- |

Built by Billy Torres, BlackSeed Labs.